Acceptance Testing

UAT Execution and Report Submission

| Date | 02/10/2026 | Team ID | SWTID-2026-3118 |
| --- | --- | --- | --- |
| Project Name | IMPORT DATA USING TRANSFORM MAPS (SPREADSHEET) | Project Version | 1.0 planning baseline |
| UAT Status | Project complete - team reports working | Maximum Marks | 4 Marks |

# Purpose of Document

This report summarizes acceptance coverage and the project status reported by the team. The team confirms the ServiceNow employee spreadsheet import project is complete and working as expected. Individual test execution records were not supplied, so this report does not infer case-level pass/fail results.

# Testing scope

The plan covers workbook validation and loading, staging and target tables, field mappings, Employee ID insert/update behavior, transform history, target-record verification, Department and Location reports, the employee list, dashboard composition, and role-based access. Coverage maps to US-1 through US-12 and FR-1 through FR-6.

# Defect Analysis

The team reports one low-severity defect that was fixed and closed. No open or in-progress defects are reported. A separate defect log was not provided.

| Defect Status | Severity 1 Critical | Severity 2 High | Severity 3 Medium | Severity 4 Low | Subtotal |
| --- | --- | --- | --- | --- | --- |
| Open | 0 | 0 | 0 | 0 | 0 |
| In progress | 0 | 0 | 0 | 0 | 0 |
| Resolved / closed | 0 | 0 | 0 | 1 | 1 |
| Total defects reported | 0 | 0 | 0 | 1 | 1 |

Records to attach if available: executed test log, named tester and sign-off, defect register, and performance timing. The expected employee-file volume and numeric processing-time target were not supplied.

SWTID-2026-8585  |  IMPORT DATA USING TRANSFORM MAPS (SPREADSHEET)	Page 1

# Test Case Analysis

The UAT plan contains 17 cases. The team reports the project is working, but case-by-case execution records were not supplied. Pass/fail totals are therefore recorded as not provided.

| Test Section | Planned Cases | Pass Count | Fail Count | Case Results Not Provided | Status |
| --- | --- | --- | --- | --- | --- |
| File preparation, staging, and load | 4 | Not supplied | Not supplied | 4 | Team reports working |
| Target fields and field mappings | 2 | Not supplied | Not supplied | 2 | Team reports working |
| Transform, coalescing, history, and repeat import | 5 | Not supplied | Not supplied | 5 | Team reports working |
| Record verification, reports, and dashboard | 5 | Not supplied | Not supplied | 5 | Team reports working |
| Role-based access | 1 | Not supplied | Not supplied | 1 | Team reports working |
| Total | 17 | Not supplied | Not supplied | 17 | Team reports working |

# Execution and sign-off

Project status: complete and working, as reported by the team. Test dates, named tester, case-level results, and signatures were not supplied for this report.

# Bug tracking

Record any issue with its test case, severity, status, reproduction steps, evidence, and disposition. No defect counts were provided.

# Release decision

This report reflects the team’s confirmation that the project works. Formal UAT sign-off and detailed execution records should be added when available.

SWTID-2026-8585  |  IMPORT DATA USING TRANSFORM MAPS (SPREADSHEET)	Page 2